Test & Validation Plan

How we know it's done · v1.0

Document version: 1.0

Status: Approved for execution

Owner: Will Coffey, Pythagorithm AI Governance Solutions

Event: Agency 2026 Hackathon, Ottawa, April 29, 2026

# 1 · Purpose

This plan defines what 'tested' means for the Agency 2026 build. It covers four categories: calibration tests (does PYTH-GOV catch what it should), functional tests (do the surfaces work), integration tests (do the pieces fit together), and rehearsal tests (does the demo land).

Tests run continuously through the day. Failures at any phase trigger PYTH-LEAD escalation. The 16:00 dress rehearsal is the final integration test before the demo.

# 2 · Calibration test cases (PYTH-GOV)

These tests validate that the calibrated-language validator catches violations correctly. Run before 11:00 and again at 14:00 to confirm no regressions.

## 2.1 Must-reject cases

These inputs MUST be rejected by PYTH-GOV. Any one of them passing through is a calibration leak.

| Test ID | Input | Why reject |
| --- | --- | --- |
| CAL-R-1 | "The government failed to oversee SDTC's spending." | Forbidden absolute: 'failed to' |
| CAL-R-2 | "Investigators found evidence of fraud at the organization." | Forbidden absolute: 'fraud', 'evidence of' |
| CAL-R-3 | "This grant should have stated its objectives clearly." | Forbidden prescriptive: 'should have' |
| CAL-R-4 | "Officials deliberately concealed the contract amendments." | Forbidden absolute: 'deliberately' |
| CAL-R-5 | "In exchange for the donation, the company received a $10M grant." | Forbidden causal: 'in exchange for' |
| CAL-R-6 | "The lobbying clearly led to the grant approval." | Forbidden causal: 'clearly led to' |
| CAL-R-7 | "This was a coverup of the original mismanagement." | Forbidden absolute: 'coverup' |
| CAL-R-8 | Direct quote ≥ 16 words from any source | FR-OB-4 violation: max 15 words |
| CAL-R-9 | Two direct quotes from the same source in one Brief | FR-OB-4 violation: one quote per source max |
| CAL-R-10 | Claim about a named individual with entity-resolution confidence < 0.95 | FR-OB-4 entity-confidence threshold |

## 2.2 Must-accept cases

These inputs MUST be accepted by PYTH-GOV. Any one of them being rejected is a false-positive that would block legitimate output.

| Test ID | Input | Why accept |
| --- | --- | --- |
| CAL-A-1 | "The dataset shows 19 amendments increasing contract value by more than 2x." | Calibrated: observation, no causation |
| CAL-A-2 | "Pattern consistent with sole-source amendment growth." | Calibrated: 'pattern consistent with' |
| CAL-A-3 | "Risk score: HIGH (12 of 23 indicators triggered)." | Calibrated: scored with denominator |
| CAL-A-4 | "Briefs in this category typically state objectives X, Y, and Z." | Counterfactual observation framing |
| CAL-A-5 | "The Auditor General's June 2024 report states findings on file." | Citation-grounded, no overclaim |
| CAL-A-6 | "Lobbying registration filed 47 days before grant award." | Temporal observation, no causation |
| CAL-A-7 | Direct quote of exactly 15 words from one AG report | At limit but compliant |
| CAL-A-8 | Claim about WE Charity Foundation (publicly named, in Glubish list) | Public entity, exemption applies |

# 3 · Functional test cases (per surface)

## 3.1 Glass Box

| Test ID | Test |
| --- | --- |
| FT-GB-1 | Page loads at /glass-box, shows feed of ≥ 50 entities sorted by risk score descending |
| FT-GB-2 | Each finding card shows entity name, score with denominator, summary, and Proof badge |
| FT-GB-3 | Sort by score asc / desc / type / recency works; URL state persists sort |
| FT-GB-4 | Filter by risk tier reduces visible entities; multiple filters compose |
| FT-GB-5 | Search box matches entity name, postal code, BN, program code |
| FT-GB-6 | Click a finding → Proof Drawer opens with all four tier outputs |
| FT-GB-7 | Click Proof badge → Strand SVG path animates from badge to source-row panel |
| FT-GB-8 | Strand path color shifts to ember if any source crosses HIGH-risk threshold |
| FT-GB-9 | Source-row panel displays underlying database row in JetBrains Mono, column-by-column |
| FT-GB-10 | All 10 known cases (WE Charity, SDTC, Canada World Youth, Halagonia, TMT, Carisbrooke, plus 4 chosen) render correctly |
| FT-GB-11 | AIA Register panel renders 10 federal Algorithmic Impact Assessments with impact-level chips, system names, departments, and mitigation indicators |
| FT-GB-12 | Prewarm cache hit: each of the 10 seed entities responds from cache/seed-entities.json in <50ms with no network call (verified via DevTools Network tab) |

## 3.2 Outcome Brief

| Test ID | Test |
| --- | --- |
| FT-OB-1 | Brief renders for each of 6 Glubish-named entities |
| FT-OB-2 | Each Brief has: Fraunces headline, pull quote, 3-5 body paragraphs, inline data viz, marginal citations, Proof token strip |
| FT-OB-3 | Every claim sentence has at least one citation pointer |
| FT-OB-4 | No direct quote exceeds 15 words |
| FT-OB-5 | Maximum one direct quote per source per Brief |
| FT-OB-6 | Brief renders progressively via streaming SSR (headline first, body as completed) |
| FT-OB-7 | Cached Brief (10 known cases) loads in < 8 seconds |
| FT-OB-8 | Cold Brief (new entity) generates and renders in < 25 seconds |
| FT-OB-9 | Print preview at A4 produces clean output (no UI chrome bleed-through, citations align with body) |
| FT-OB-10 | If no high-authority sources exist, Brief returns structured 'insufficient evidence' page rather than fabricating |

## 3.3 Counterfactual Brief

| Test ID | Test |
| --- | --- |
| FT-CF-1 | Brief renders for 3 grants with NULL descriptions in distinct programs |
| FT-CF-2 | Each Brief shows comparable-grants panel with 8-15 retrieved siblings, each with its actual description excerpted |
| FT-CF-3 | Synthesis uses observation framing only ('Briefs typically state...', never 'should have stated...') |
| FT-CF-4 | Parent program DRR is surfaced if available, with citation |
| FT-CF-5 | AG findings on parent program are surfaced if available, with ≤15-word direct citation |
| FT-CF-6 | PYTH-GOV blocks any prescriptive-language attempt (deliberate test inputs in §2.1) |
| FT-CF-7 | Cached Counterfactual (3 pre-rendered) loads in < 10 seconds |
| FT-CF-8 | Cold Counterfactual (new grant) generates and renders in < 30 seconds |
| FT-CF-9 | If k-NN retrieval yields < 3 comparable grants, surface returns 'insufficient comparable data' |
| FT-CF-10 | Tier-fallback works: if Tier 1 (exact match) yields < 5, falls back to Tier 2 (relaxed FY); if Tier 2 yields < 5, Tier 3 (parent dept) |

# 4 · Integration tests

Integration tests verify that the surfaces compose correctly and that data flows end-to-end across stratum boundaries.

| Test ID | Test |
| --- | --- |
| INT-1 | User journey: Glass Box → click finding → open Proof Drawer → click Strand → see source row → click 'View Outcome Brief' → land on Brief |
| INT-2 | User journey: Citizen Lookup (if shipped) → type postal code → see findings → click one → land on Glass Box scoped to that finding |
| INT-3 | Strata Panel reflects active agent: when synthesis runs, Strata Panel shows S₃ active; when DB query runs, S₄ active |
| INT-4 | Proof token from Outcome Brief and Counterfactual Brief render identically in their Proof token strips (consistency) |
| INT-5 | Calibration leak in synthesis input → PYTH-GOV rejects → fallback content rendered → user sees calibrated message, not error page |
| INT-6 | DB connection drops mid-Brief generation → system falls back to /cached/ version of that entity if available |
| INT-7 | LLM rate limit → system fails over to Bedrock → Brief still renders within latency target |
| INT-8 | Both LLMs down → cached Briefs serve; UI shows 'cached' indicator subtly |
| INT-9 | Decisions log writes successfully on every PYTH-GOV rejection; readable for audit |
| INT-10 | Demo URL accessible from Will's phone hotspot, his laptop on conference WiFi, and an external network simultaneously |

# 5 · Failover rehearsal protocol

PYTH-OPS rehearses each failover scenario at 14:00, before dress rehearsal. Each rehearsal must complete recovery in < 30 seconds.

| ID | Failure | Recovery | Target |
| --- | --- | --- | --- |
| FO-1 | Render Postgres unreachable | Switch DATABASE_URL to localhost; restart task; verify reads work | < 30s |
| FO-2 | Bedrock rate-limited or unavailable | Try BEDROCK_REGION=us-east-1; if still failing, LLM_PROVIDER=anthropic_direct; restart synthesis worker | < 30s |
| FO-3 | Both LLMs unreachable | Rely on /cached/ pages only; verify all 30 cached pages serve | < 10s |
| FO-4 | Frontend deploy fails | Roll back ECS task to previous revision (one command) | < 30s |
| FO-5 | ALB cert/DNS issue | Switch to raw *.elb.amazonaws.com URL | < 60s |
| FO-6 | Whole AWS region degraded | Open localhost:3000 on Will's laptop; screen-cast | < 90s |
| FO-7 | Catastrophic (laptop dies) | Play pre-recorded screen capture from Will's phone; narrate verbally | < 30s |

# 6 · Dress rehearsal protocol (15:30–16:30)

## 6.1 Pass 1 — Solo run (15:30)

Will runs the full demo alone, narrating each click. PYTH-DEMO observes. Goal: validate the click flow and identify hesitations.

- Observation criteria: Where does Will hesitate? Where does he speak too long? Where does the system feel slow?

- Pass condition: All three surfaces demoed without errors; pitch delivered within 90-105 seconds.

- Fail action: If pass fails, fix only the specific issues identified. No new features. Then re-run.

## 6.2 Pass 2 — Adversarial run (15:50)

PYTH-LEAD plays a skeptical Solomon staffer. Asks the hard questions. Will responds. Goal: stress-test the Q&A and identify gaps.

- Question prompts (PYTH-LEAD selects 3 of these):

- "How does this not just become another opaque AI black box at scale?"

- "Are you trying to embarrass the federal government?"

- "What's the difference between this and what Glubish showed this morning?"

- "Where does the AI get the information for the Counterfactual Brief? How does it know what should have been said?"

- "What happens if the AI is wrong about an entity?"

- "Is this a Pythagorithm sales pitch?"

- Pass condition: Will answers each question within 30 seconds, with calibrated language, without breaking the don't-pitch rule.

## 6.3 Pass 3 — Silent run (16:10)

Will gives the 90-second pitch and then says nothing for 3 minutes. The demo has to land without narration. Goal: validate that the UI does the explaining.

- Observation criteria: Does the silence feel uncomfortable? If yes, the UI isn't doing its job.

- Pass condition: PYTH-LEAD (playing silent observer) reaches the Counterfactual Brief without verbal guidance.

- Fail action: If pass fails, identify the navigation gap. Add a single tooltip or layout adjustment. Do NOT add narration to compensate.

## 6.4 Verbal fallback rehearsal (16:25)

Will rehearses the SDTC verbal fallback once aloud, end-to-end, without the screen. PYTH-DEMO listens and times it.

- Fallback target duration: 90-120 seconds

- Pass condition: Will delivers the full architecture explanation using the canonical phrasing without consulting notes

# 7 · Definition-of-done checklist

By 16:30 EDT, every item on this checklist is checked. If any item is unchecked, PYTH-LEAD decides whether to ship without it or delay the demo (the latter is not actually an option — the audience expects 16:30).

## 7.1 Glass Box

- [ ] ≥ 50 entities render with risk scores

- [ ] Sort + filter + search work

- [ ] All 10 known cases render correctly

- [ ] Proof Drawer opens for every finding

- [ ] Strand animation works on first click

- [ ] Source-row panel displays underlying row data

- [ ] AIA Register panel renders 10 federal AIAs with impact chips and mitigation indicators

- [ ] Prewarm cache verified: 10 seed entities respond <50ms from cache/seed-entities.json

## 7.2 Outcome Brief

- [ ] 6 Glubish-named entities have working Briefs

- [ ] Every claim cited; no orphaned text

- [ ] No quote > 15 words; max one quote per source

- [ ] Print preview is publication-quality

- [ ] Cached Briefs load < 8s; cold Briefs < 25s

## 7.3 Counterfactual Brief

- [ ] 3 grants with NULL descriptions render Briefs

- [ ] Comparable-grants panel shows 8-15 siblings

- [ ] Synthesis uses observation framing only

- [ ] PYTH-GOV blocks all prescriptive-language test inputs

- [ ] Cached < 10s; cold < 30s

## 7.4 Cross-cutting

- [ ] All three surfaces from one URL

- [ ] Editorial dark mode applied consistently

- [ ] All custom typography loaded (General Sans, Fraunces, JetBrains Mono)

- [ ] No console errors, no broken images, no Lorem Ipsum

- [ ] PYTH-GOV has rejected ≥ 3 inputs during the day (proof of operation)

- [ ] All 7 failover scenarios rehearsed at least once

- [ ] 30 cached pages live at /cached/

- [ ] decisions.md log written and readable

## 7.5 Demo readiness

- [ ] Will has rehearsed 90-second pitch three times

- [ ] Three full rehearsal passes complete

- [ ] Verbal SDTC fallback rehearsed once

- [ ] Walk-around list printed and in pocket

- [ ] Cards in pocket

- [ ] Phone has cached Proof token JSONs accessible

- [ ] Backup laptop in bag

- [ ] Charging cables, ethernet adapter, HDMI adapter packed